Shielding action list

A-frame

- Transport the traction bars to 180 with the nuts and washers	Dimi

- Collect the jack from Michel with the pump	William

- Collect the feet contact block	William

- Send the drawing to ECT team to drill them	Wim/Raphael

- Drill the survey holes on the Feet for survey target	Alain/Wim

- Order spring for connection with ECT	Wim/Dimi

- Write down the procedure of installation and access for adjustments	Wim

- Provide the final layout of the A-frame position	Wim

- Verify that the bolts for the A-frame is received (order)	Jan/Dimi

- Check if a plate is needed at the extremity of the rail	Wim/Raphael

- Send to 180 the stainless steel block of the feet	Dimi

JF beams

- Order swivel heads for the jacks	Raphael

- Design stopper for positioning on HF rails	Jan/Raphael

- Design stopper for positioning the HF truck on guiding rails	Petr

- Assemble the JF beams	William

- Drill holes for sliding pads	William/Survey

- Check the delivery status of the locking nut	Jan

- Finalized the design of the jacks extension	Jan

Sliding pads

- Machine the centering washer for the Jack positioning	Dimi

- Machine the sliding block for Teflon fixation	Jan/Dimi

- Order Stainless steel sliding surface	Dimi

- Order and machine the pin for the swivel heads	Jan/Dimi

- Assembly	William

Extension table

- Order connection plate for beam welding	Jan/Dimi

- Assembly

  - Grinding surface for welding	Vito

  - Spot welding for positioning	Vito

  - Position with survey team before welding 	William

  - Welding the structure	Alain

  - Preparation work	Vito

  - Provide an assembly drawing showing the altitude	Jan

JFC1

- Machining of the stopping (X-Z) surfaces	Christian

- Ordering materials for the X-Z stoppers	Petr/Dimi

  - Machining the stoppers	?

- Machining of the mono-bloc for the X-Z stoppers

  - (Drill hole for platform)	?

- Order painting for JFC1/JFC2/JFC3	Vincent/Jan

- Procedure for lowering down the JFC1	Petr

  - Inclination on surface	Patrick

  - Position of the truck	Petr

  - Movement of the truck	Petr

  - Check conflict with other systems	Petr/Tatiana

  - Define the filling material at the location of the rollers	Jan

    - Order filling materials and machining	Dimi

JFC2/3

- Procedure for lowering down the JFC2	Petr

  - Inclination on surface	Patrick

  - Positioning on the JFC2/3	Petr

  - Check conflict with other systems	Petr/Tatiana

- Positioning on JFC1 (guidance)	Petr